DELIVERABLE 1.6: SUMMARY OF CLAREMONT KICK-OFF MEETING DISCUSSION POINTS AND ACTION ITEMS

May 17, 2005

Attendees:

Kimley-Horn: Melissa Hewitt; Jean Fares; Kevin Thomas

Los Angeles County: Maged Soliman

City of Claremont: Craig Bradshaw; Loretta Mustafa; Steve Senkle

| Meeting notes | Action Items |
| --- | --- |
| Caltrans to relinquish Baseline Road to the City of Claremont. Foothill Blvd to remain Caltrans. | KHA to treat the signals on Baseline Road as City signals. |
| Discussed proposed ATMS selection (KITS) and status of agreement; discussed process for procurement of system versus hardware/third party software; discussed proposed ATMS in terms of operation, draft system architecture diagram, and ongoing maintenance/ ownership issues with IS staff (Steve Senkle) |  |
| 1st Street now extends West past Indian Hill Blvd. | KHA to adjust map |
| Indian Hill may not be interconnected from Harrison Ave to Bonita Ave. | Claremont to find out if this section of road is interconnected |
| Additional signals to add to the list: Bryarcroft/Towne Ave Foothill Blvd/Mills Ave Monte Vista Ave/Claremont Blvd Monte Vista Ave/City Yard (North of Monte Vista Ave/Claremont Blvd) | Claremont to send KHA any other new or proposed signals |
| Claremont CCTV prioritization locations (in the following order) Indian Hill Blvd/San Jose Indian Hill Blvd/Arrow Hwy Indian Hill Blvd/1st St | KHA to include these intersections in the CCTV prioritization study |
| Claremont has recent ADT and 2004 accident reports for all potential CCTV locations. | Claremont to send KHA ADT’s and accident counts |
| Claremont confirmed that the LCC location has not changed from the initial concept design report location. KHA noted equipment room location for servers and communication equipment. |  |