Summary of Diamond Bar Communication Meeting Discussion Points and Action Items

March 30, 2005

Attendees:

Kimley-Horn: Melissa Hewitt; Jean Fares; Kevin Thomas

Los Angeles County: Jane White; Maged Soliman

City of Diamond Bar: John Huie; David Doyle; Sharon Gomez; Warren Siecke; Ken Desforges

Advantec representing City of Diamond Bar: Bernard Li

| Meeting notes | Action Items |
| --- | --- |
| Diamond Bar noted that Golden Springs at Temple is maintained by the City of Pomona. | KHA to make the signal jurisdiction change on the conceptual design figures; signal will be connected to Pomona’s system, not to Diamond Bar’s |
| Diamond Bar has a contract with Adelphia cable to provide the city with free communication cable to city buildings. Adelphia cable currently runs into the city hall server room. | Diamond bar to set up a meeting with Adelphia cable to discuss signal communication in 1 week |
| Diamond Bar added 3 more planned signals to the signal list provided to KHA on 3/28/05. | Diamond Bar to send KHA an updated list of the signals |
| Diamond Bar to have video detection viewable from LCC at all of the intersection locations that have video detection with no CCTV. If a signal location has both video detection and CCTV, only the CCTV will be viewable from the LCC. | KHA to include this need with the Diamond Bar/KITS procurement (done) |
| Diamond Bar owns 2 signals on Brea Canyon Cutt-off that are maintained by LA County. Brea Cyn Cut-off at Fallowfield Dr Brea Cyn Cut-off at Oak Crest Dr | LA County to determine if these intersections will be connected to the Diamond Bar LCC or the County TMC. |
| Diamond Bar has selected the Kimley-Horn KITS signal system. | David Liu to send LA County a go ahead letter for the Diamond Bar system vendor selection (done) |
| Diamond Bar would like to have a separate workstation with full LCC capability to be located in the public works department. County noted that the workstation would be at Diamond Bar’s expense. | KHA to include this need with the Diamond Bar/KITS procurement (done) |
| Diamond Bar would like to have a backup server for the LCC. | KHA to include one backup server on the LCC hardware list (done) |
| Diamond Bar uses Compaq/HP servers. | Diamond Bar to send KHA specs for servers and computer workstations |
| Diamond Bar has existing CAT5 cable wired to the proposed LCC video wall location. | KHA to include the CAT5 cable info in the proposed LCC layout diagram. |