DELIVERABLE 1.6: SUMMARY OF LA VERNE KICK-OFF MEETING DISCUSSION POINTS AND ACTION ITEMS

JUNE 1, 2005

Attendees:

Kimley-Horn: Melissa Hewitt; Jean Fares; Kevin Thomas

Los Angeles County: Pat Smith

City of La Verne: Mr. Daniel Keesey; Mr. L.D. Johnson; Mr. John Huie; Mr. Warren Siecke

| Meeting notes | Action Items |
| --- | --- |
| La Verne has chosen Econolite for their ATMS. |  |
| La Verne would like to go through LA County for hardware orders. |  |
| La Verne confirmed that the LCC location has not changed from the initial concept design report location. |  |
| There is an existing fiber optic cable from the La Verne City Hall to the Maintenance and Operations office (L.D. Johnson’s office). The City would like to place the servers/ comm. equipment in the computer room and the workstations at the Maintenance Yard. The fiber can be used for this purpose. |  |
| Foothill Blvd and Baseline Rd are both Caltrans owned and maintained. La Verne has no plans of accepting the relinquishment of these corridors. | KHA to exclude all signals along Foothill Blvd and Baseline Rd. for this project. |
| La Verne CCTV priority locations (in the following order) White Ave/Arrow Hwy Bowdoin St/Fruit St (new signal) Arrow Hwy/Fairplex Dr | KHA to include these intersections in the CCTV prioritization study. |
| La Verne has post I-210 freeway opening traffic counts. | Warren Siecke to send KHA these counts. |
| Bowdoin St/Fruit St and Holly Oak St/Wheeler Ave are new signals in the City of La Verne | Warren Siecke to send KHA list of all new or proposed signals that are not included in our controller and cabinet upgrade recommendation review. |
| La Verne would like to connect Fairplex Dr/Puddingstone Dr to La Verne’s proposed ATMS. The intersection is owned and maintained by La Verne, though located in Pomona. | KHA to add Fairplex Dr/Puddingstone Dr to this project. |
| La Verne requested more information regarding the interagency agreement between City and LA County. |  |
| La Verne requested Kimley-Horn to assist with the bid package preparation for the system and related hardware and software. | KHA to request NTP from County on this task. La Verne to further research procurement process to be used |
| L.D. Johnson and Warren Siecke will be the main points of contact for KHA. |  |
| La Verne would like to avoid phone drops wherever possible and requested an evaluation of alternate communication technologies, including spread spectrum and WiFi. | KHA to request NTP from County on this task. |
| La Verne has existing spread spectrum radio throughout the city for water control communication. | KHA to look into this spread spectrum radio communication for the signal system. |
| La Verne provided KHA with existing fiber information including locations, access points, and fiber counts (fiber is owned by Adelphia and available for use by the City) |  |