DELIVERABLE 1.6: SUMMARY OF SAN DIMAS KICK-OFF MEETING DISCUSSION POINTS AND ACTION ITEMS

May 10, 2005

Attendees:

Kimley-Horn: Melissa Hewitt; Jean Fares; Kevin Thomas

Los Angeles County: Maged Soliman

City of San Dimas: Mr. Krishna Patel; Mr. John G. Campbell

| Meeting notes | Action Items |
| --- | --- |
| San Dimas confirmed that the LCC location has not changed from the initial concept design report location. |  |
| San Dimas to select Central System Vendor within the next month. |  |
| San Dimas noted that traffic patterns have changed significantly since the 210 opening and would like for the CCTV prioritization to utilize recent ADTs where possible to better reflect current traffic. ADT volumes may be available in a recent Costco traffic study. | San Dimas to send KHA Costco traffic study to extract applicable ADT volumes for the CCTV intersections locations.(done) |
| San Dimas has 2003 and 2004 accident data for the above CCTV locations. | San Dimas to send KHA 2004 accident data for CCTV locations (2003 already collected; Jan-Sept 2004 rec’d; San Dimas has requested the remaining quarter and will forward when available) |
| San Dimas expressed they would like Arrow Highway / Lone Hill Avenue and Arrow Highway / Bonita Avenue / I-210 WB ramps to be looked at as priority CCTV locations. |  |
| San Dimas has existing interconnect on: Badillo St from Cypress St to Covina Blvd. Arrow Hwy from Rennell Ave to Eucla Ave. Bonita Ave from Arrow Hwy to Eucla Ave. |  |
| San Dimas would like County to consider completing the interconnect from the LCC at City Hall to existing interconnect at W Bonita Avenue/ Eucla Avenue in lieu of phone drops. In the long term, this may be more cost effective. |  |
| There is existing fiber optic cable from the City Hall to the maintenance yard. This link can be used to connect an ATMS remote workstation at the maintenance yard (as requested by the City, see below). |  |
| San Dimas would like a remote workstation at the maintenance yard, located at 301 South Walnut Avenue. | County to consider providing the additional w/s with existing funds |