Pomona Valley ITS

Phase 2-7 Field Element Detailed Design

and ATMS Procurement, Integration, and Testing

Project Status Meeting Minutes

August 3rd, 2005

- KHA to upgrade the PVITS website to emphasize Phase 2

- KHA to schedule a full PVITS team status meeting involving all city agencies.  Tentatively scheduled for the week of August 22nd or 29th,  2005.

- LA County delivered Colima Road interconnect plans with their comments to KHA.  KHA to move forward with comments for 2nd submittal.

- KHA to utilize go-bys provided by LA County for interconnect specifications.

- Task 3.8 -Evaluation of Communication Concept Design for City of Pomona

    - LA County has found that the capital cost associated with conduit purchase and installation (in the South Bay) for phone drops cost $ 5-15K each.  KHA to update Pomona cost estimates.

    - LA County has found South Bay conduit prices for copper interconnect and fiber optic interconnect to cost $40-$50 per foot.  KHA to update Pomona cost estimates.  County to provide bid sheets for conduit costs.

    - KHA to update Pomona cost estimates to show 3 alternatives within the $ 340K construction budget for the communication evaluation.

    - KHA to remove proposed CCTV cameras from the Pomona communication evaluation based on CCTV prioritization results.

    - KHA to set up communication meeting with Pomona and LA County (scheduled for August 15th, 2005).

- Task 3.9.3-[Diamond Bar] Communication meetings

    - KHA to set up communication meeting with Diamond Bar and LA County (scheduled for August 15th, 2005).

- GIS maps may be an option for LA County/Industry communication evaluation. County to determine.

- CCTV Design

    - Final CCTV cameras determined.  To be funded by PVITS program by LA County:

| Nearest Intersection | Jurisdiction |
| --- | --- |
| San Jose/ Indian Hill | Claremont |
| Arrow Highway/ Bonita Ave/ SR 210 ramps | San Dimas |
| Golden Springs Dr/ Grand Ave | Diamond Bar |
| Grand Ave/ Diamond Bar Blvd | Diamond Bar |
| Diamond Bar Blvd/ Golden Springs Dr | Diamond Bar |
| Nogales St/ Colima Rd | LA County |
| Hacienda Blvd/ Gale Ave | LA County |
| Nogales St/ Gale Ave/ Walnut Dr | Industry/ LA County |

To be funded by other sources and designed under the current PVITS phase 2 contract:

| Diamond Bar Blvd/ Pathfinder | Diamond Bar |
| --- | --- |
| Brea Canyon Road/ Golden Springs Dr | Diamond Bar |
| Golden Springs Dr/ Lemon Ave | Diamond Bar |
| Fullerton/ Colima | LA County |
| Azusa/ Gale | Industry |
| Fullerton/ Gale | Industry |
| Azusa/ Colima | Industry |

    - KHA to request notice from LA County to proceed with seven CCTV camera field reviews with add service letter.

    - KHA to request notice to proceed from LA County for 15 CCTV camera designs.

    - KHA to add a short write-up on CCTV prioritization to be inserted into the conceptual design report and include the evaluation table as an appendix.  An independent write-up is not necessary.

- KHA to send LA County updated conceptual design report with track changes.

- KHA to schedule risk assessment meeting with LA County (scheduled for August 15th, 2005).