Pomona Valley ITS 
Meeting Summary

Project Coordination Meeting

City of Claremont
February 28, 2001, 9:30 a.m.

The meeting minutes presented below provide a summary of the topics discussed during a Stakeholder meeting with City of Claremont staff regarding the Pomona Valley ITS (PVITS) project.  A list of the meeting attendees is provided below. The information contained in the meeting minutes will be incorporated into various PVITS project deliverables, including the Addendum Update to the 1995 Pomona Valley Forum Signal Synchronization Study.

| Attendees |
| --- |
| City of Claremont: Craig Bradshaw, City Engineer and Loretta Mustafa, Associate Civil Engineer |
| Kimley-Horn: Bill Dvorak, Project Manager; George B. Fares, Task Leader; Melissa Hewitt, Task Leader |
| Los Angeles County: Maged Soliman, Project Manager |
|  | Action Items |
| Kimley-Horn gave an introduction to the project and discussed the project’s background. Existing Conditions The County completed the traffic signal synchronization on Arrow Highway. The City does not favor adding a lane along this section. The City is making improvements to Indian Hill with a new traffic signal at Second Street; it is crucial to the City that this section be well synchronized. According to the City, Caltrans wanted to re-stripe the Indian Hill/Foothill intersection, which operates poorly. The City and the residents were against the re-striping. No re-striping has been done. The Foothill/Baseline intersection is controlled by Caltrans. The SR30 (CA-210) opening is anticipated to reduce traffic elsewhere in the City. The City expects that the bottleneck on Baseline Rd. will be mitigated by the SR30 opening. The City suggested that we talk with Caltrans regarding other major intersections. Kimley-Horn will do this during an upcoming meeting with Caltrans. The I-10 HOV project construction is about to begin between I-210 and the County line. The City will provide Kimley-Horn with the Village Study. AT&T Broadband may be rewiring within the City; there may be options for the City or PVITS to lease capacity in those new lines. The group discussed tat if the PVITS project installs fiber optic communication within the City of Claremont, one option would be to attach it to the Edison poles above ground. The City suggested that this could save installation and trenching costs. The City does not have a Communication Master Plan. Arrow Highway currently has WWV equipment. There is a fiber optic conduit (owned by GST Telecom) that extends the whole length within the City that could potentially be used for communication media purposes. City staff explained that there are some ATIS elements currently being developed related to Metrolink trains. There are several kiosks at the Colleges. Foothill transit has real-time GPS; the information will be on the kiosks at the Colleges. The Police Department calls SMI (a contract firm) directly for maintenance of signals after hours; The City has a maintenance contract for signals with SMI that costs approximately $1100 per year per signal. The City has CMP counts that they can provide to Kimley-Horn. Caltrans widened Indian Hill/I-10 ramp to add stacking capacity. Development plans in the City include a new college on Foothill that will have approximately 80 students. There is a 20-year plan for the college. City staff explained that Al Leiman, Council Person is also President of Blue Line Construction Authority, and that if we needed information about plans to extend the Blue Line, they may be able to obtain information from him. | 5. Kimley-Horn will follow-up with the City to determine where the bottleneck on Baseline Rd. is located, and obtain traffic data at that location. 8. Kimley-Horn will obtain the Village Study from the City 13. KHA will obtain information about this from Metrolink. 14. KHA will determine what information is available via the different kiosks. 15. KHA will meet with Foothill to identify project and schedule. 17. Kimley-Horn will obtain counts from City 19. KHA will obtain the plan for the new College. 20. KHA will contact the Blue Line Construction Authority to obtain information about plans to extend the Blue Line to the east from Pasadena. The Blue Line Construction Authority is expected to begin planning efforts for the extension in late 2001. |
| Stakeholder’s Objectives City staff would like to have the ability to adjust timing and implement changes on City traffic signals to better adjust to changes in traffic. The City has a need to synchronize Indian Hill from American Avenue to Bonita, and would like to coordinate synchronization south of the freeway with the City of Pomona. The City would like to have pan/tilt/zoom video capabilities at Indian Hill/Arrow Highway for their use in monitoring traffic. The City currently has a Local Area Network (LAN) that connects City Hall with Police. This could be useful in developing the Local City Control Site. The City would like the Local City Control Site to be located at the engineering department. The City would also like to have a workstation at the police station for viewing intersection congestion. The City would like to have a kiosk in the City Hall lobby so that residents would be able to view map information and possibly video images; the City Council wants to establish high-speed internet access at City Hall which could be utilized for the kiosk link. The City would prefer not to relinquish control of signals to a sub-regional entity (TMC) for implementation of pre-determined timing strategies. It would be very desirable to have traveler information on the web. | 1. Kimley-Horn will consider the ATMS and video desires of the City when making recommendations later in the PVITS project. |

| Other Issues The City feels that there is too little communication among the Pomona Forum cities, and would like to see this corrected. Staff explained that there is a turning radius issue at one particular intersection in the City, and that the intersection will be modified to improve the radius and change the traffic signal phasing to split phase cycles. Staff explained that occasionally, drivers go around the rail crossing gates at the SCRRA lines (Metrolink) in the southern portion of the City, though not very often because residents know that most of the trains are short, and that their delay will be minimal. The Metrolink rail lines exist between Claremont Blvd. and Carnegie Ave. within the City. There are no Alameda Corridor East (ACE) rail lines within the City. Therefore, there will be no ACE improvements in the City. There are 7 Claremont Colleges, with over 5000 students which makes parking an issue, especially on residential streets. The City received grant funding to design and build roundabouts in the City; the residents do not want them, so the grant will not be used. There is no anticipated public resistance to cameras. There is a long cycle length at the Arrow Hwy/Indian Hill Blvd. that causes a backup on Indian Hill Blvd. The I-10 HOV projects are estimated to be complete in 2 years. Accidents at the Mills Ave./Arrow Hwy. intersection are an issue to the City. | 1. KHA will consider this in during the project analysis of Local City Control sites. There may be a way to link the cities and other agencies via the internet. 2. KHA will obtain more information about this intersection and the improvement plans as part of the development of the Individual City Reports. 3. KHA will follow-up with the City to map the locations where rail crossing a problem. 10. KHA will collect the SWITRS from the City if it is not in the survey data. |
| --- | --- |