Pomona Valley ITS 
Meeting Summary

Project Coordination Meeting

City of Industry
February 27, 2001, 2:00 p.m.

The meeting minutes presented below provide a summary of the topics discussed during a Stakeholder meeting with City of Industry staff regarding the Pomona Valley ITS (PVITS) project.  A list of the meeting attendees is provided below. The information contained in the meeting minutes will be incorporated into various PVITS project deliverables, including the Addendum Update to the 1995 Pomona Valley Forum Signal Synchronization Study.

In Attendance

City of Industry: John Ballas, Director of PW / City Engineer; Richard Winters, Traffic Engineer (on-call from CNC Eng.)

Kimley-Horn: Bill Dvorak, Project Manager; Brian Marchetti, Analyst

Advantec: Bernard K. Li, Vice President

Los Angeles County: Maged Soliman, Project Manager

|  | Action Item |
| --- | --- |
| Kimley-Horn gave an introduction to the project and discussed the project’s background. Existing Conditions There is a grade separation planned for just south of the Valley Boulevard / Nogales Street intersection. The intersection of Nogales and the Railroad Street (between Valley Boulevard and SR 60) will be removed as part of a grade-separation project planned for the UP line. The City is pursuing the widening of Gale Avenue in the vicinity of Nogales Street. According to staff, the widening plans are not yet defined. The signals at the intersections of Gale Ave./Azusa Ave. and Gale Ave./ Hacienda Blvd. are manually controlled (phased progression) during holidays by the Sheriff’s Department The 7th Avenue/Sunset railroad crossing will be grade separated during ACE improvements. (Southern UP on 7th completed). Staff described some of the details about the Industry East LLC development project. | *. KHA will obtain aerials from the City (4 CDs). *. KHA will obtain topo from 1990 and the CAD file of streets from CNC. 3. KHA will obtain proposed widening plan information from the City. 6. KHA will obtain traffic study information from the City about this project. |
| Stakeholder’s Objectives The City would support the use of Gale Avenue / Walnut Drive as an alternate route to SR 60 during recurring and non-recurring congestion. The alternate can then shift north to Business Parkway / Currier Road at the eastern end of the corridor (from Fairway Drive to Brea Canyon Road). |  |
| Other Issues Fullerton Road from the SR60 interchange, north to the railroad tracks (south of Valley) is a problem corridor within the City of Industry. | 1. KHA will collect traffic data in this area as part of the project. |