Pomona Valley ITS Project

Kick-Off Meeting

January 16, 2001

In attendance:

| Name | Company | Phone | Fax | E-mail |
| --- | --- | --- | --- | --- |
| Jane White | LA Co DPW | 626/300-4740 | 626/300-4736 | jwhite@dpw.co.la.ca.us |
| Maged Soliman | LA Co DPW | 626/300-4683 | 626/300-4736 | masoliman@dpw.co.la.us |
| Pat Lang | ATC | 626/795.9353 | 626/795.2817 |  |
| Bill Dvorak | Kimley-Horn | 818/609.8942 | 818/609.9091 | bdvorak@kimley-horn.com |
| Brian Marchetti | Kimley-Horn | 818/609.8942 | 818/609.9091 | bmarchetti@kimley-horn.com |
| Melissa Hewitt | Kimley-Horn | 714/939-1030 | 714/938-9488 | mhewitt@kimley-horn.com |

- An overview of the project was presented in conjunction with the draft presentation for the 1/22 SGVCOG meeting.

- Discussed the project schedule and anticipated meetings.

- We do not need to have a group kick-off with all of the Cities, since they should all be represented at the SGVCOG TAC meeting on 1/22.

- We can move forward with individual meetings with the Cities following 1/22 meeting; the purpose of these meetings will be to: 1. collect data, and 2. discuss the potential for the project and start understanding the needs and requirements of the individual stakeholders; KHA and subconsultants (as necessary) will attend these along with Maged; copy Jane on schedule; bring KHA scope to meetings.

- Bill will present the need for Deliverable Review Meetings (as necessary) at the meeting of the SGVCOG TAC on 1/22.

- Brief discussion on the SR 60 study area; may need to go to the I-605 in the west

- Update on project status:

- Working on Fairplex, SR 60, and 1995 Study Update tasks

- Have prepared draft presentation for the SGVCOG TAC meeting on 1/22 (will also make changes based on discussion to add slides from proposal presentation, adjust existing slides as discussed, and give presentation in Powerpoint)

- Will begin scheduling meetings with stakeholders on 1/23

- Submitted Fairplex and SR 60 outlines to Jane/Maged for review

- Ready to get web site up as soon as we have a contact at LA County ITD

_____________________________________________________________________

Note from 1/22 SGVCOG TAC meeting:  PVITS Forum Deliverable Review Meetings will be held as needed (not monthly) at City of Pomona;  Kimley-Horn will report to SGVCOG TAC once per quarter.

Action Items:

|  |  | Completed |
| --- | --- | --- |
| Maged | Get contact info for web site (County ITD) to Melissa Hewitt (714/939.1030) | X |
| Maged (Jane) | Review outlines and provide comments on SR60 to Melissa, comments on Fairplex (3) to Brian Marchetti (818/609.8942) | X |
| Melissa | Changes to cost plus invoice format for next batch (reflecting December effort) | X |
| Melissa/Bill | Changes to presentation | X |
| Melissa | Web site to Jane, Maged for review (in a couple weeks) | X |
| Melissa (Phoenix) | Changes to logo | X |

G:\PROJECTS\PomonaValley\kickoff2.doc